Chapter 14: Project Implementation, Closure, and Evaluation

True/False

- Project implementation focuses on installing or delivering the project’s major deliverable in organization-the information system that was built or purchased.

  - True

  - False

True

- For a project to be closed successfully, the product of the project must be formally accepted by the project sponsor or customer.

  - True

  - False

True

- Immediately after the implementation, the project’s MOV can be determined.

  - True

  - False

False

- The direct cutover is the generally the least favored implementation approach.

  - True

  - False

True

- The parallel implementation approach is generally considered to be the riskiest implementation approach.

  - True

  - False

False

- The phased approach is generally the least expensive of the three implementation approaches.

  - True

  - False

False

- Premature project closure is always a characteristic of a failed project.

  - True

  - False

False

- Failure to clearly define and agree on the project’s MOV may lead to a runaway or perpetual project.

  - True
False

True

- Project termination by starvation may result from changed priorities.

  - True

  - False

True

- Most of the project documentation is completed during the development phase.

  - True

  - False

False

- Delivery, installation, and implementation of the information system indicate the sponsor’s acceptance of the project.

  - True

  - False

False

- The final project report may be circulated to key stakeholders prior to the final meeting and presentation.

  - True

  - False

True

- Once the project is accepted by the sponsor or customer, a number of administrative closure processes remain.

  - True

  - False

True

- Most team members are less critical of their own performance than the project manager.

  - True
False

False

- Individual performance reviews should provide a consensus on improving performance.

  - True

  - False

True

- Conducting the postmortem review is the responsibility of the project sponsor.

  - True

  - False

False

- The project audit is the generally conducted by the project manager and project team.

  - True

  - False

False

- The project MOV is usually readily determined at the close of the project.

  - True

  - False

False

- Before conducting the final project evaluation, one must be sure that information system delivered has not been changed by the users or support staff.

  - True

  - False

True

- The final test of project success is the evaluation of the project’s MOV.

  - True

  - False

True

Multiple Choice

1.	Which implemention approach usually entails the greatest level of risk especially if the system is not adequately tested?

a)  Direct Cutover

b)  Parallell

c)  Phased

d)  All of the above

e)  None of the above

Answer: A

2.	Which implemention approach involves no risk?

a)  Direct Cutover

b)  Parallell

c)  Phased

d)  All of the above

e)  None of the above

Answer: E

3.	Which implemention approach is usually the most expensive and least risky?

a)  Direct Cutover

b)  Parallell

c)  Phased

d)  All of the above

e)  None of the above

Answer: B

4.	Which implementation approach allows for implementation of modules in different departments or locations?

a)  Direct Cutover

b)  Parallell

c)  Phased

d)  All of the above

e)  None of the above

Answer: C

5.	Which termination circumstance is one in which the project is completed as planned?

a)  Normal

b)  Premature

c)  Perpetual

d)  Failed

e)  Changed Priority

Answer: A

6.	Which termination circumstance is one in which the project is ended because the cost of completing it are greater than the potential benefits of completing it.

a)  Normal

b)  Premature

c)  Perpetual

d)  Failed

e)  Changed Priority

Answer: D

7.	Another name for a runaway project is:

a)  Normal

b)  Premature

c)  Perpetual

d)  Failed

e)  Changed Priority

Answer: C

8.	As a result of competitor's actions, a project was pushed to completion without all of the envisioned features. This project termination is termed __________ ?

a)  Normal

b)  Premature

c)  Perpetual

d)  Failed

e)  Changed Priority

Answer: B

9.	The most important requirement for project closure under normal circumstances is:

a)  completing the project on time.

b)  completing the project on or under budget.

c)  redeploying team members successfully to other projects.

d)  following the project methodology.

e)  obtaining the project sponsor's acceptance of the project.

Answer: E

10.	The final project report should include:

a)  Project Summary

b)  Comparison of Planned vs. Actual

c)  Outstanding Issues

d)  Project Documentation List

e)  All of the above

Answer: E

11.	Discussing team members'  next assignment is generally a part of:

a)  Individual Performance Review

b)  Postmortem Review

c)  Project Audit

d)  MOV Evaluation

e)  None of the above

Answer: A

12.	Having the team review the project scope, schedule, budge, and quality objectives would most likely occur in the:

a)  Individual Performance Review

b)  Postmortem Review

c)  Project Audit

d)  MOV Evaluation

e)  None of the above

Answer: B

Short Answer Questions

1. What is implementation?

Project implementation focuses on installing or delivering the project’s major deliverable in the organization—the information system that was built or purchased.

2. Describe the three approaches to implementing an information system.

The direct cutover approach is an approach where the old system is shut down and the new system is turned on. In general, a target, or go live, date is agreed upon, and the new system simply replaces the old.

The parallel approach to implementation allows the old and the new systems to run concurrently for a time. At some point, the organization switches entirely from the old system to the new.

Following the phased approach, the system is introduced in modules or in different parts of the organization incrementally.

3. What are the advantages and disadvantages of the direct cutover approach?

Advantages:

- Implementation can be quick

Disadvantages:

- Can be risky if system is not fully tested

- Places more pressure on the project team

4. What are the advantages and disadvantages of the parallel approach?

Advantages:

- Provides a safety net or backup in case problems are encountered with the implementation of the new system

- Can increase confidence in the new system when output of old system and new system is compared

Disadvantages:

- Takes longer and may cost more than direct cutover approach

- Places more pressure on the users of the system

5. What are the advantages and disadvantages of the phased approach?

Advantages:

- Allows for an organized and managed approach for implementing system modules or a system/upgrades in different departments or geographical locations

- Experience with early implementation can guide and make later implementations go more smoothly

Disadvantages

- Takes longer and may cost more than the direct cutover approach

- Problems encountered during early phases can impact the overall implementation schedule

6. Describe the various scenarios for project termination.

Normal—A project that ends normally is one that is completed as planned. The project scope is achieved within the cost, quality, and schedule objectives, although there probably was some variation and modification along the way. The project is transferred to the project sponsor, and the end of the project is marked with a celebration, awards, and recognition for a good job well done by those involved

Premature—Occasionally, a project team may be pushed to complete a project early even though the system may not include all of the envisioned features or functionality

Perpetual—Some projects seem to take on a “life of their own” and are known as runaway, or perpetual, projects. These projects never seem to end. Perpetual projects may result from delays or a scope or MOV that was never clearly defined or agreed upon. Then, the project sponsor (or even the team) may attempt to add on various features or functionality to the system, which results in added time and resources that increase the project schedule and drain the project budget.

Failed—Sometimes projects are just unsuccessful. In general, an IT project fails if insufficient attention is paid to the people, processes, or technology. Even though the project’s MOV may define the project’s value to the organization, cost and schedule overruns may drain the project’s value to a point where the costs of completing the project outweigh the benefits.

Changed Priority—In some circumstances, a project may be terminated as a result of a change in priorities. Financial or economic reasons may dictate that resources are no longer available to the project. Or, management may decide to divert resources to higher priority projects. This change can happen when the original importance or value of the project was misjudged or misrepresented or when organizational needs or technology change over the course of a long-term project.

7. Why might an organization terminate a project prematurely?  What are the risks?

For example, an organization may need to have a new system operational—with only a core set of original requirements— to respond to a competitor’s actions, to enter a new market early, or as a result of a legal or governmental requirement. Although there is pressure to finish the project early, the risks of this decision should be carefully thought through by all the project stakeholders. These risks include buggy systems, incomplete feature sets, and general quality degradation as a result of incomplete testing and/or development.

8. What is a perpetual project?  Why might an organization be reluctant to terminate a project that many would consider unsuccessful?

Projects seem to take on a “life of their own” and are known as runaway, or perpetual, projects. These projects never seem to end. Perpetual projects may result from delays or a scope or MOV that was never clearly defined or agreed upon. Then, the project sponsor (or even the team) may attempt to add on various features or functionality to the system, which results in added time and resources that increase the project schedule and drain the project budget. Some runaway projects result from an organization not making the appropriate decision to “pull the plug” on an unsuccessful project. This phenomenon may also occur when the project has a high payoff to the organization and when admitting to failure is strongly against the corporate culture.

9. Why would senior management cut a project’s budget without officially terminating the project?

Some projects are “terminated by starvation.” As Meredith and Mantel describe it, successive budget cuts over time can slowly starve a project budget to the point where it is ended but the termination is masked. Senior management may not want to admit that it had championed a failed project or that a project will be unsuccessful in meeting its goals. The project budget receives a large cut or a series of smaller cuts. The result is that the project will eventually die and the project resources will be reassigned, even though the project is never officially closed.

10. Why might some project team members be reluctant to see the end of a project?

Some team members are reluctant to see a project end because it often means the breakup of a close-knit relationship with the other team members. Sometimes the end of a project means the end of the familiar and comfortable and the beginning of the unknown or even the end of employment.

11. Why can the end of a project be stressful for many of the project stakeholders?

Because of number of undesirable but possible realities, many project stakeholders find the end of a project stressful. These end of project realities may include the fact that:

- Team members are concerned about future jobs

- Bugs still exist

- Resources are running out

- Documentation attains paramount importance

- Promised delivery dates may not be met

- The players may possess a sense of panic

12. Why is the sponsor’s acceptance of the project important to project closure?

The most important requirement for closure under normal circumstances is obtaining the project sponsor’s acceptance of the project. Delivery, installation, and implementation of the information system do not necessarily mean that the project sponsor or client will accept the project’s product. Since acceptance depends heavily on the fulfillment of the project’s scope, the project manager becomes responsible for demonstrating that all project deliverables have been completed according to specifications. Finally, without the sponsor’s acceptance, the project cannot be termed finished and most likely will not be paid for.

13. How can the project manager and project team facilitate the project sponsor’s acceptance of the project?

The project manager and team can improve the likelihood that the project will be accepted if they (1) clearly define the acceptance criteria for the project at the early stages of the project, and (2) document the completion of all project deliverables and milestones. A clear definition of the project deliverables is an important concern for project scope management (discussed in an earlier chapter). Yet, defining and verifying that the project scope and system requirements are accurate and complete is only one component. Having scope change procedures in place that are understood by all the project stakeholders also ensures that everyone has the same expectations concerning what will and what won’t be delivered at the end of the project.

14. What is the difference between a shortsighted and a knowledgeable project sponsor?  How can making this distinction help the project manager during project closure?

Shortsighted sponsors tend to view the project as a short-term buyer-seller relationship in which getting the most for their money is the most important criteria for accepting the project. This view often leads to an adversarial relationship if the sponsor attempts to renegotiate the project scope or price at the end of the project. Knowledgeable sponsors realize that they have an important stake in the outcome of the project. As a result, they will be actively involved throughout the project in a constructive manner. A knowledgeable sponsor may ask tough questions during project reviews, but their objective is not to embarrass the project team or manager, but to ensure the success of the project. Instead of an adversary trying to get the most in a “win-lose” situation, the knowledgeable sponsor will negotiate intelligently and in good faith.

15. What is the purpose of the final project report?

In general, the project manager and team should develop a final report and presentation for the project sponsor and other key stakeholders. The objective of the report and presentation should be to give the project sponsor confidence that the project has been completed as outlined in the business case, project charter, and project plan. By gaining this confidence, the sponsor or client will be more likely to formally accept the project that will allow for a smooth termination of the project. The report may be circulated to key stakeholders before the presentation in order to get feedback and to identify any open or unfinished items that need to be scheduled for completion.

16. What is the purpose of the final meeting and presentation?

The final meeting and presentation is useful for:

- Communicating that the project is over

- Transferring the information system from the project team to the organization

- Acknowledging contributions

- Getting formal signoff

17. Describe some of the steps for administrative closure.

The requirements for administrative closure include:

    - Verifying that all deliverables and open items are complete.

    - Verifying the project sponsor or customer’s formal acceptance of the project.

    - Organizing and archiving all project deliverables and documentation.

    - Planning for the release of all project resources (i.e., project team members, technology, equipment, facilities, etc.).

    - Planning for the evaluations and reviews of the project team members and the project itself.

    - Closing of all project accounts.

    - Planning a celebration to mark the end of a (successful) project.

18. What is the purpose of the project manager conducting a performance review with each member of the project team?

The purpose of conducting a review or evaluation with each project team member is to provide constructive feedback for individuals. The meeting can serve to help prepare the individual to move on and accept the psychological fact that the project will end. And, in most cases, the project manager could use this meeting to discuss the project team member’s next assignment.

19. What is the purpose of conducting a postmortem review?

A postmortem review should be conducted so that the project manager and team can identify what they did right and what they could have done better. These lessons learned should be documented so that they can be shared with others in the organization. Moreover, best practices should be identified and become part of the organization’s IT project methodology. The postmortem reviews provide an important view of the internal workings of the project.

20. What is the purpose of a project audit?

To provide a more objective view of the project, an audit or review by an outside party may be beneficial for uncovering problems, issues, or opportunities for improvement. Similar to the postmortem review, the auditor or audit team should focus on how well the project was managed and executed. This may include the project plans and Project Management Body of Knowledge areas described in the previous section, as well as the underlying project management and systems development processes outlined in the organization’s IT project methodology. In addition, the auditor or audit team should assess whether the project manager and team acted in a professional and ethical manner.

21. What criteria should be used to choose a project auditor or auditing team?

The third party auditor or audit team should:

- Have no direct involvement or interest in project.

- Be respected and viewed as impartial and fair.

- Be willing to listen.

- Present no fear of recrimination from special interests.

- Act in the organization’s best interest.

- Have broad base of project and/or industry experience.

22. What is the purpose of evaluating the project’s MOV?

Different project stakeholders and players may have different views as to whether the project was a success, it is important to assess the value that the project provides the organization. In the beginning it was agreed that achieving the project’s MOV was the ultimate gage of success – this fact requires an evaluation to ultimately determine if the efforts and resources committed to the project were efficacious and whether the project was successful or not.

23. Why would it be difficult to evaluate whether or not a project achieved its MOV shortly after the information system is implemented?

Often, the MOV cannot be readily determined at the close of the project. Many of the benefits envisioned by the implemented system may require weeks or even months before they are realized.

24. Why should any lessons learned from project evaluations be documented?

Any lessons learned should be documented so that they can be shared with others in the organization. Moreover, best practices should be identified and become part of the organization’s IT project methodology.

25. Why would evaluating whether a project achieved its MOV make many project managers and teams anxious?  Why should it still be done?

The evaluation of the project’s MOV may be intimidating—it can be the moment of truth as to whether the project was really a success. However, a successful IT project that brings measurable value to an organization provides a foundation for organizational success.

Essay Questions

1.	Describe the direct cutover approach to project implementation. What are the strengths and weaknesses of this approach?

2	Describe the parallel approach to project implementation. What are the strengths and weaknesses of this approach?

3.	Describe the phased approach to project implementation. What are the strengths and weaknesses of this approach?

4.	Discuss how a project should be closed.

5.	What are some of the realities that the text discusses that occur instead of the normal closure with happy sponsors and customers and a successful achievement of the project MOV?

6.	What are the essential elements of the final project report?

7.	What is the purpose of the final meeting and presentation?

8.	Conducting individual performance reviews is an important responsibility of the project manager. What are some of the sensitivities that the project manager should exhibit and what benefits can accrue to the team member?

9.	Who should ideally conduct the project audit and what are the characteristics of a good audit team member?

10.	How should the project be evaluated in the end to determine its success or failure?

12-13	An outside party would be more likely to  be called in for the:

a)  Individual Performance Review

b)  Postmortem Review

c)  Project Audit

d)  MOV Evaluation

e)

Answer: c Page:

12-14	In the final analysis, project success is determined in the:

a)  Individual Performance Review

b)  Postmortem Review

c)  Project Audit

d)  MOV Evaluation

e)

Answer: c Page: